# CareFlow Week 1: Tracker and Action Plan

Author: Tushar (Power BI Dashboard Development)  |  Date: 18 Oct 2026  |  Status: Draft

Project: CareFlow, Clinical Pathway Process Mining (Infotact Solutions Internship, Group 9). Data used: synthetic ED sepsis pathway event log. Nothing here is a clinical finding.

# 1. Tracker

Four of the seven Week 1 tasks have drafts, none is committed to GitHub yet, and the Power BI report is not started. The Week 1 review is Mon 19 Oct.

| # | Task | Status | Evidence / what is missing |
| --- | --- | --- | --- |
| 1 | Research Power BI process visuals, draft dashboard sections | Draft done | Chart_Selection.md, Dashboard_Wireframe.md (not committed) |
| 2 | Preliminary KPIs and required dashboard fields | Draft done | KPI_and_Required_Fields.md, needs team sign-off |
| 3 | Sketch the dashboard wireframe | Draft done | Text wireframe exists, no image yet |
| 4 | Select visuals for volumes, delays, patient journeys | Draft done | Chart_Selection.md |
| 5 | Refine layout and KPI definitions | Not Started | Needs team and mentor feedback |
| 6 | Prepare sample visuals from exploratory results | Not Started | Build in Power BI (Section 2) |
| 7 | Review deliverables and blockers with the team | Not Started | Mon 19 Oct |

# 2. Step 1: Build sample visuals in Power BI

Use the synthetic event log and label every page "SYNTHETIC DEMO DATA". This covers task 6 and takes about an hour.

- Load the data: Home > Get data > Text/CSV > select the file > Transform Data. Set Timestamp to Date/Time, and Event Index and Elapsed to Next (min) to Whole Number. Click Close & Apply.

- Rename the table: right-click the table in the Data pane > Rename > EventLog. The DAX in KPI_and_Required_Fields.md uses this name.

- Add measures: select EventLog in the Data pane > Home > New measure. Paste one measure at a time: Total Cases, Total Events, Avg Pathway Duration (min), Rework Rate, Avg Elapsed to Next (min).

- Add four KPI cards: click the blank canvas > Visualizations > Card. Drag one measure into Fields. Repeat for each card.

- Events by Activity: Visualizations > Clustered bar chart. Y-axis = Activity, X-axis = Total Events. Click the ... on the visual > Sort axis > Total Events > Sort descending.

- Delays by Activity: a second bar chart with Y-axis = Activity, X-axis = Avg Elapsed to Next (min). Sort descending.

- Add a slicer: Visualizations > Slicer, field = Department.

- Add the label: Insert > Text box > type SYNTHETIC DEMO DATA and place it in the footer.

- Verify: Total Cases shows 1,428 and Total Events shows 9,855. If the first Timestamp shows 13:30 instead of 08:00, Power BI converted UTC to IST. Either is fine; note which you used.

- Save evidence: save as CareFlow_Dashboard.pbix and screenshot the page.

# 3. Step 2: Commit to GitHub

Commit the docs to the personal branch tushar-dashboard in the team repo. Do not overwrite an existing README without agreeing it with the team.

## If the team repo exists

- Open the repo, click the branch dropdown (shows main), type tushar-dashboard and click Create branch.

- Click Add file > Create new file. In the name box type docs/KPI_and_Required_Fields.md (the / creates the folder) and paste the content.

- Under Commit changes, write the message: docs: add KPI definitions and required fields.

- Choose Commit directly to the tushar-dashboard branch and click Commit changes.

- Repeat for docs/Dashboard_Wireframe.md and docs/Chart_Selection.md.

- Add the .pbix and screenshot with Add file > Upload files, into powerbi/ and assets/.

- If the repo already has a README.md, do not overwrite it. Share the draft with the team and agree on one version.

- Verify: switch the branch dropdown to tushar-dashboard. The files should be listed, and the Commits link should show the messages.

## If the repo does not exist yet

Agree with the team who creates it. That person goes to Settings > Collaborators > Add people and invites the other three. Then follow the steps above.

# 4. Step 3: Prepare for the Week 1 review

Once Steps 1 and 2 are done, the next drafts are Week1_Progress_Report.md, the blockers list and the Week 2 plan. They are written from what was actually completed.

- Power BI report built with sample visuals, screenshot saved

- Docs committed to tushar-dashboard, commits visible

- KPI list sent to the team for agreement

- Mentor asked whether custom or Python visuals are allowed for the process map

# 5. Week 2 preview

Tushar’s tasks from the mentor plan for the next week.

| Day | Task |
| --- | --- |
| 8 | Set up the initial Power BI report pages |
| 9 | Prepare activity-frequency and transition-time charts |
| 10 | Explore how to present the process map in Power BI |
| 11 | Build preliminary visuals for activity counts and elapsed times |
| 12 | Integrate available metrics into the report |
| 13 | Connect the available data and metrics to Power BI |